TECHNICAL DOCUMENT

AI-Powered Resume Screener
& Talent Acquisition Pipeline

Serverless AWS Architecture, Implementation Plan and Team Allocation

| Document Field | Details |
| --- | --- |
| Project Type | Cloud-native recruitment automation with NLP and document AI |
| Cloud Platform | Amazon Web Services (AWS) |
| Team Members | Virajith, Sasi, Chiranthan, Aryan, Shashank |
| Version | 1.0 |
| Date | 7 September 2026 |
| Status | Implementation-ready technical specification |

CONFIDENTIAL - ACADEMIC PROJECT USE

# 1. Executive Summary

The AI-Powered Resume Screener & Talent Acquisition Pipeline automates high-volume CV screening using Amazon Textract and Amazon Comprehend. Recruiters upload a job description and multiple PDF or DOCX resumes, after which the platform extracts text, identifies candidate entities and skills, calculates an explainable match score, and presents a ranked shortlist in a secure recruiter dashboard.

The solution is designed as an event-driven, serverless AWS workload. S3 events initiate parsing, SQS buffers parallel scoring jobs, Lambda functions coordinate processing, DynamoDB stores operational records, Cognito protects recruiter access, API Gateway exposes controlled APIs, and SES sends interview notifications. Every score retains its component breakdown so recruiters can understand and audit why a candidate was ranked.

## 1.1 Business Problem

Manual screening is slow, inconsistent and difficult to audit when applicant volumes increase.

Simple keyword search misses context such as role titles, employer history and experience periods.

Recruiters require ranked results but must retain final decision authority and visibility into extracted evidence.

## 1.2 Proposed Outcome

| Outcome | Success Indicator |
| --- | --- |
| Automated parsing | Supported resumes produce normalized candidate JSON without manual data entry. |
| Explainable matching | Every total score includes skills, title and experience component scores. |
| Recruiter control | Recruiters can review tags, override status, shortlist, reject and export results. |
| Reliable processing | Failed jobs are retried, moved to a DLQ and exposed for controlled review. |
| Secure access | All recruiter APIs require a valid Cognito JWT and least-privilege authorization. |

# 2. Scope and Objectives

## 2.1 In Scope

Create and manage job records and upload job descriptions.

Batch upload PDF and DOCX resumes using pre-signed S3 URLs.

Extract text with Amazon Textract and normalize applicant data.

Extract standard entities with Comprehend and skills with a custom entity recognizer.

Calculate weighted job-candidate match scores and configurable shortlist thresholds.

Display ranked candidates, skill tags and processing status in a React dashboard.

Shortlist or reject candidates and send interview details through Amazon SES.

Download job shortlists as CSV.

Record processing failures and operational audit events.

## 2.2 Out of Scope for Version 1

Automatic hiring or final employment decisions.

Face, age, gender, caste, religion, disability or other protected-attribute inference.

Video interview analysis, background verification and payroll onboarding.

Unsupervised scraping of resumes from third-party job portals.

## 2.3 Non-Functional Objectives

| Area | Target / Design Intent |
| --- | --- |
| Availability | Managed AWS services with no persistent application servers. |
| Scalability | Queue-based processing absorbs bursts of concurrent resume uploads. |
| Performance | Dashboard APIs use indexed DynamoDB access; long document analysis remains asynchronous. |
| Security | Encryption, JWT authorization, least privilege, private data access and audit logs. |
| Explainability | Component weights and matched/missing evidence are retained per scoring run. |
| Maintainability | Independent Lambda modules, versioned schemas and environment-specific configuration. |

# 3. Team Structure and Work Allocation

The project is divided by deployable module. Prasanna owns only the frontend development work. Backend owners are responsible for their APIs and must provide tested request/response samples for the final team-level system connection.

| Member | Primary Ownership | Detailed Responsibilities | Key Deliverables |
| --- | --- | --- | --- |
| Prasanna | Frontend Development | Build the React recruiter dashboard; login screens; job and candidate views; upload UI; score cards; skill tags; shortlist/reject screens; CSV download UI; and error/loading states. | Responsive recruiter UI, reusable React components, dashboard demonstration and frontend README. |
| Virajith | S3 Ingestion & Textract | Create S3 prefixes and upload flow; validate file type/size; trigger parsing; start Textract analysis; collect extracted text; normalize PDF/DOCX handling. | Upload pipeline, ingestion Lambda, Textract output and sample files. |
| Sasi | Comprehend NLP & Data Parsing | Extract PERSON, ORGANIZATION, DATE and TITLE; integrate skills recognizer endpoint; parse email; normalize skills/employers/roles; produce candidate JSON. | NLP Lambda, normalized parser schema and 3 extraction samples. |
| Chiranthan | Matching & Queue Processing | Implement JD parsing, SQS producer/consumer, weighted scoring, shortlist threshold, idempotency and score explanation. | Scoring Lambda, SQS/DLQ configuration and test score cases. |
| Aryan | Backend APIs, Auth & Notifications | Create API Gateway routes and Lambda handlers; Cognito authorizer; pre-signed URLs; shortlist/reject APIs; SES interview notification; CSV export. | Secured REST API, auth configuration, SES template and CSV endpoint. |
| Shashank | DynamoDB, DevOps, Reliability & QA | Define tables/indexes; IAM roles; CloudWatch logs/alarms; failed_jobs workflow; IaC/deployment support; integration, security and load testing. | Data layer, observability, failure dashboard data, test evidence and deployment guide. |

## 3.1 Shared Responsibilities

All members use one agreed candidate/job schema and do not change API fields without team review.

Every Lambda owner adds structured logs, correlation IDs, safe error handling and unit tests.

No real candidate data is used in demonstrations; only synthetic or consented sample resumes are permitted.

Prasanna validates the frontend screens and user experience. End-to-end system validation is a shared team responsibility; Shashank coordinates final test evidence and deployment packaging.

# 4. Solution Architecture

Figure 1. Event-driven serverless architecture and control plane.

## 4.1 Architectural Flow

Recruiter authenticates with Cognito and uses the React dashboard through secured API Gateway routes.

The UI requests pre-signed upload URLs; JDs and resumes are stored under job-specific S3 prefixes.

An S3 event invokes ingestion. Textract extracts text asynchronously for multi-page documents.

Comprehend processes standard entities; the skills custom recognizer supplies domain skill entities.

Normalized candidate JSON is stored, then a scoring message is published to SQS.

The scoring Lambda reads the candidate and job profiles, calculates component scores and updates DynamoDB.

The dashboard queries ranked candidates. A recruiter can shortlist/reject, send an SES invitation or export CSV.

Retries and DLQ redrive protect the pipeline; final failures are written to failed_jobs for recruiter/admin review.

# 5. AWS Services and Rationale

| AWS Service | Purpose | Why It Fits |
| --- | --- | --- |
| Amazon S3 | Store source resumes, JDs and optional raw text/results. | Durable object storage, event notifications, encryption and pre-signed access. |
| Amazon Textract | Extract printed and structured text from resumes. | Managed document OCR suitable for PDFs and image-based documents. |
| Amazon Comprehend | Standard entity recognition and custom skill entities. | Managed NLP removes the need to host inference infrastructure. |
| AWS Lambda | Ingestion, parsing, scoring, APIs, export and notifications. | Event-driven scaling with pay-per-use execution. |
| Amazon SQS | Buffer scoring jobs and isolate pipeline stages. | Controls bursts, retries and poison-message handling through a DLQ. |
| Amazon DynamoDB | Store jobs, candidates, scores, statuses and failures. | Low-latency serverless data access with flexible JSON-like items. |
| Amazon API Gateway | Expose recruiter APIs and enforce authorizer integration. | Managed REST boundary, throttling, CORS and request controls. |
| Amazon Cognito | Recruiter sign-in and JWT issuance. | Managed user directory and API authorization integration. |
| Amazon SES | Send interview scheduling notifications. | Controlled transactional email with templates and delivery metrics. |
| CloudWatch / CloudTrail | Logs, alarms, operational metrics and API activity. | Supports diagnosis, monitoring and audit evidence. |
| AWS KMS | Customer-managed encryption keys where required. | Central key control and auditable cryptographic permissions. |

# 6. Functional Design

## 6.1 Job and Upload Management

A recruiter creates a job with title, description text or JD file, required skills, minimum experience, preferred titles and shortlist threshold. The backend creates a job_id and returns pre-signed URLs. Upload keys must follow controlled prefixes such as jobs/{job_id}/jd/ and jobs/{job_id}/resumes/{candidate_id}/source.ext. Client-provided filenames are stored as metadata, not trusted as object paths.

## 6.2 Resume Parsing Pipeline

Validate S3 bucket, key prefix, object size and allowed MIME/extension.

Create or update candidate status to PARSING with an idempotency key derived from bucket, key and object version/ETag.

Use Textract asynchronous document text detection for multipage PDF inputs. DOCX files are converted to a supported representation or text is extracted in a controlled Lambda layer before the same NLP stage.

Join extracted blocks in page order and store sanitized raw text in an encrypted location if retention is enabled.

Run Comprehend built-in entity detection for PERSON, ORGANIZATION, DATE and TITLE.

Invoke the trained custom Comprehend endpoint for SKILL entities; normalize case, aliases and duplicates.

Extract email and phone through deterministic validated patterns because these are not reliable built-in entity types.

Write parsed JSON and publish one scoring message. Update status to PARSED.

## 6.3 NLP Normalization Rules

| Field | Extraction / Normalization Rule |
| --- | --- |
| candidate_name | Highest-confidence PERSON near resume header; allow recruiter correction. |
| email | Validated regex plus normalization to lowercase; mask in logs. |
| skills | Custom SKILL entities mapped through alias dictionary (for example, AWS Lambda -> Lambda). |
| employers | Unique ORGANIZATION entities associated with experience sections. |
| job_titles | TITLE entities, normalized against an approved role taxonomy. |
| experience_years | Merge overlapping DATE ranges, cap future dates, subtract gaps where ranges are explicit. |
| confidence | Retain Comprehend confidence for traceability; low-confidence fields are flagged for review. |

## 6.4 Matching and Scoring Logic

The baseline score is deterministic and explainable. Comprehend supplies structured entities; the application applies controlled similarity rules. This avoids presenting an opaque model score as an automatic hiring decision.

Total Match Score = (Skill Score x 0.50) + (Title Score x 0.30) + (Experience Score x 0.20)

| Component | Calculation | Weight |
| --- | --- | --- |
| Skills overlap | Required skills matched / total required skills x 100. Preferred skills may be displayed separately and must not inflate mandatory match beyond 100. | 50% |
| Title alignment | Exact taxonomy match, approved synonym match or controlled similarity score across candidate titles and target title. | 30% |
| Experience | min(candidate validated years / required years, 1) x 100. If no minimum is specified, mark N/A and redistribute weights by policy. | 20% |

Example: skills 80, title alignment 70 and experience 100 results in (80 x .50) + (70 x .30) + (100 x .20) = 81. With a threshold of 75, the system sets system_recommendation=SHORTLIST. The recruiter still confirms the final status.

## 6.5 Shortlisting, Rejection and Email

The shortlist and reject controls update recruiter_decision separately from the automated recommendation. A shortlist action can optionally invoke an SES template with candidate name, job title, interview date/time, time zone, meeting link and recruiter contact. Sending must be explicit and idempotent to prevent duplicate invitations.

## 6.6 CSV Export

The export Lambda queries candidates by job and shortlist status, applies authorized fields, escapes CSV values and returns a short-lived download response. Recommended columns are candidate name, email, score, skills score, title score, experience score, matched skills, missing skills, recruiter decision and last updated time.

# 7. Data Model

| Table | Keys / Indexes | Important Attributes |
| --- | --- | --- |
| jobs | PK job_id; GSI status-created_at | title, jd_s3_key, required_skills, preferred_titles, minimum_experience, threshold, owner_sub, status, created_at |
| candidates | PK job_id; SK candidate_id; GSI1 candidate_id; GSI2 job_id-score_sort | source_s3_key, parsed_profile, score_total, score_breakdown, matched_skills, recommendation, recruiter_decision, processing_status, version |
| failed_jobs | PK failure_id; GSI job_id-created_at; GSI status-created_at | job_id, candidate_id, stage, error_code, safe_error_message, retry_count, source_message_id, status, created_at |
| audit_events | PK entity_id; SK timestamp#event_id | actor_sub, action, old_state, new_state, correlation_id, request_id |

## 7.1 Candidate JSON Example

{
  "job_id": "job_2026_001",
  "candidate_id": "cand_0003",
  "parsed_profile": {
    "name": "Sample Candidate",
    "email": "candidate@example.com",
    "skills": ["AWS", "Python", "Lambda", "DynamoDB"],
    "job_titles": ["Cloud Support Associate"],
    "employers": ["Example Technologies"],
    "experience_years": 2.4
  },
  "score": {"skills": 80, "title": 70, "experience": 100, "total": 81},
  "system_recommendation": "SHORTLIST",
  "recruiter_decision": "PENDING",
  "processing_status": "SCORED"
}

# 8. API Design

| Method & Route | Purpose | Owner / Security |
| --- | --- | --- |
| POST /jobs | Create a job and matching configuration. | Aryan; Cognito recruiter/admin |
| GET /jobs | List jobs owned or visible to recruiter. | Aryan; Cognito |
| GET /jobs/{jobId} | Get job details and processing summary. | Aryan; Cognito + ownership check |
| POST /jobs/{jobId}/uploads | Return controlled pre-signed upload URLs. | Aryan + Virajith; Cognito |
| GET /jobs/{jobId}/candidates | Return paginated candidates sorted by score. | Aryan; Cognito |
| GET /jobs/{jobId}/candidates/{candidateId} | Return parsed profile and score explanation. | Aryan; Cognito |
| PATCH /jobs/{jobId}/candidates/{candidateId}/decision | Set SHORTLIST, REJECT or PENDING. | Aryan; Cognito + audit |
| POST /jobs/{jobId}/candidates/{candidateId}/invite | Send interview email exactly once per request key. | Aryan; Cognito + SES |
| GET /jobs/{jobId}/shortlist.csv | Export authorized shortlist CSV. | Aryan; Cognito |
| GET /failed-jobs | List failures for authorized review. | Aryan + Shashank; admin only |
| POST /failed-jobs/{failureId}/retry | Validate and redrive a failed job. | Shashank; admin only |

## 8.1 Standard API Response

Success responses return data, request_id and timestamp. Errors return a stable error code, safe message and request_id. Internal stack traces, S3 keys containing personal data and raw resume text must never be returned to the browser or logged.

# 9. Security, Privacy and Responsible AI

| Control Area | Required Control |
| --- | --- |
| Identity | Cognito user pool, MFA where required, short-lived tokens and role/group claims. |
| Authorization | API ownership checks on every job/candidate; admin-only failed-job operations. |
| Storage | S3 Block Public Access, bucket-owner enforcement, SSE-KMS/SSE-S3 and restricted prefixes. |
| Network and transport | TLS for all APIs; no public object URLs; pre-signed URLs expire quickly. |
| IAM | Separate execution roles with resource-level access; no wildcard admin permissions. |
| Data minimization | Retain only fields required for recruitment; configurable source/resume retention and deletion. |
| Logging | Mask email/phone, exclude raw resume text, use correlation IDs and define log retention. |
| Secrets | Use configuration/secret services where appropriate; no secrets in code or frontend bundles. |
| Responsible AI | Exclude protected attributes; document limitations; retain human review and appeal/correction paths. |
| Auditability | Store score version, weights, evidence, recruiter decision and actor/timestamp. |
| Bias testing | Test comparable synthetic profiles and review adverse patterns before any production use. |

## 9.1 Important Limitation

Entity extraction and heuristic matching can be incomplete or wrong. The platform is a decision-support tool, not an autonomous hiring system. A recruiter must review the original resume, extracted data and score explanation before making a decision. Production deployment requires legal, privacy, accessibility and employment-compliance review for the operating jurisdiction.

# 10. Reliability and Error Handling

| Failure Scenario | Handling Strategy |
| --- | --- |
| Duplicate S3 event | Idempotency record prevents duplicate parsing and scoring. |
| Textract timeout or service error | Retry transient errors with backoff; persist job token/state; route exhausted work to failure workflow. |
| Unsupported/corrupt file | Mark VALIDATION_FAILED with safe message; do not repeatedly retry permanent errors. |
| Comprehend throttling | Backoff with jitter and reserved concurrency controls; queue downstream work. |
| Poison SQS message | After max receives, message moves to DLQ; failure record is created/updated. |
| Partial DynamoDB update | Use conditional updates/version attribute; avoid overwriting recruiter decisions. |
| SES send failure | Record delivery attempt; allow explicit retry with idempotency key. |
| CSV too large | Generate asynchronously to protected S3 and return a short-lived authorized URL. |

## 10.1 SQS Configuration Guidance

Set visibility timeout longer than the Lambda timeout, with a safety margin.

Configure a bounded maxReceiveCount before redrive to the DLQ.

Use partial batch response so one bad record does not cause successful records to be retried.

Alarm on DLQ visible messages, age of oldest message, Lambda errors/throttles and parsing latency.

# 11. Monitoring and Audit

| Metric / Log | Purpose | Suggested Alert |
| --- | --- | --- |
| Resume parse success rate | Detect file/parser regressions. | Below agreed baseline over 15 minutes. |
| End-to-end processing latency | Measure upload-to-score duration. | p95 exceeds project target. |
| SQS age / backlog | Detect stuck or undersized consumers. | Oldest message exceeds processing SLO. |
| DLQ message count | Surface unrecoverable jobs. | Any visible message in demo/production. |
| Lambda errors and throttles | Detect code/service capacity issues. | Non-zero sustained rate. |
| SES sends/bounces/complaints | Protect deliverability. | Bounce/complaint exceeds policy threshold. |
| API 4XX/5XX and latency | Detect client/auth/backend issues. | 5XX or p95 latency exceeds target. |

# 12. Testing Strategy

| Test Layer | Representative Tests | Owner |
| --- | --- | --- |
| Unit | Entity normalization, date-range merging, score formulas, CSV escaping and validators. | Module owner |
| Integration | S3 event -> Textract -> Comprehend -> DynamoDB -> SQS -> score update. | Virajith/Sasi/Chiranthan |
| API/Auth | Valid/expired/missing JWT, cross-job access, validation errors and pagination. | Aryan |
| Frontend | Route guards, uploads, sorting, decision rollback, responsive layout and accessibility. | Prasanna |
| Reliability | Duplicate events, throttling, corrupt files, retry exhaustion, DLQ and redrive. | Shashank |
| Security | Public S3 access blocked, least privilege, log PII scan, CORS and pre-signed expiry. | Shashank + Aryan |
| Responsible AI | Equivalent synthetic profiles, missing fields, unusual layouts and recruiter override audit. | Whole team |

## 12.1 Required Demo Dataset

Resume A: conventional technical resume with clear headings and chronological experience.

Resume B: career-switch resume with transferable skills and non-matching previous title.

Resume C: visually different or sparse resume with missing/ambiguous dates.

All samples must be synthetic and must demonstrate extracted entity output, confidence, score breakdown and final recruiter decision.

## 12.2 Acceptance Criteria

A recruiter can create a job and upload at least three supported resumes.

Each resume reaches SCORED or a visible, actionable failed state.

Candidate profiles show extracted skill tags and structured entity output.

Candidates are sorted by total score and each score shows its three components.

Recruiter shortlist/reject actions persist independently from system recommendation.

A shortlist can trigger a test SES interview notification.

Shortlist CSV downloads with correct, escaped fields.

Cognito blocks unauthenticated API access and cross-job access is rejected.

A forced processing failure reaches the DLQ and appears in failed_jobs.

CloudWatch provides correlated evidence for one complete processing run.

# 13. Implementation Plan

| Phase | Activities | Exit Condition |
| --- | --- | --- |
| 1. Foundation | Confirm schemas, repository structure, environments, IAM boundaries, DynamoDB tables, S3 prefixes and Cognito. | Shared contracts approved; base stack deploys. |
| 2. Ingestion | Implement pre-signed upload, S3 validation, Textract orchestration and job status. | Three sample files yield extracted text or controlled errors. |
| 3. NLP | Implement built-in/custom entities, normalization and parsed JSON. | Three sample profiles stored with extraction evidence. |
| 4. Scoring | Create JD profile, SQS/DLQ, weighted scoring and thresholds. | Deterministic test cases pass and rankings persist. |
| 5. APIs & UI | Build secured APIs, React pages, decisions, invitation and CSV. | End-to-end recruiter workflow works. |
| 6. Hardening | Add alarms, audit, idempotency, security checks, failure review and QA. | Acceptance checklist and demo evidence complete. |
| 7. Documentation | Finalize setup guide, API examples, screenshots, NLP explanation and enhancement roadmap. | Submission package is reproducible. |

# 14. Deliverables and Ownership

| Deliverable | Primary Owner | Contributors |
| --- | --- | --- |
| End-to-end resume upload, Textract and Comprehend parsing demo | Virajith + Sasi | Aryan, Shashank |
| Three sample Comprehend extraction outputs | Sasi | Virajith |
| Recruiter dashboard and frontend application | Prasanna | Aryan, all API owners |
| Candidate-job matching and explainable scores | Chiranthan | Sasi |
| Secured APIs, Cognito authorizer, SES invitation and CSV | Aryan | Prasanna |
| SQS DLQ, failed_jobs, monitoring and test evidence | Shashank | Chiranthan |
| Final demonstration and technical explanation | Entire team | Entire team |

# 15. NLP Logic Explanation for Presentation

Textract first converts resume documents into machine-readable text. Comprehend then recognizes semantic entities such as candidate names, companies, dates and job titles. A custom entity recognizer identifies domain-specific skills that the standard entity model does not treat as a dedicated skill type. The system normalizes these entities, compares them with entities extracted or configured from the job description, and produces a weighted score. The result is more structured than raw keyword search because the comparison uses labeled entity categories, normalized aliases, experience periods and role taxonomy. The score remains a transparent rule-based layer over NLP-extracted evidence.

## 15.1 Three Enhancement Ideas

Custom skill recognizer improvement: train and version a domain-specific recognizer using annotated resumes and JDs, measure precision/recall, and use Amazon Augmented AI or recruiter review for uncertain extractions.

Semantic matching: add Amazon Bedrock embeddings or another approved semantic model to recognize related skills and role context, while retaining explanations and bias evaluation.

Cover-letter intelligence: analyze optional cover letters for job-relevant themes or intent. Avoid treating generic sentiment as candidate quality; validate the use case and compliance before adding it to scoring.

# 16. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Poor resume layout/OCR | Missing or incorrect fields. | Confidence flags, original-document review and correction UI. |
| Skill taxonomy drift | False missing or duplicate skills. | Versioned aliases, recruiter feedback and scheduled evaluation. |
| Biased historical patterns | Unfair rankings. | No protected attributes; synthetic fairness tests; human review; governance approval. |
| Burst traffic/cost | Backlog or unexpected spend. | SQS buffering, concurrency limits, budgets and file limits. |
| PII exposure | Privacy/security incident. | Encryption, least privilege, masked logs, retention/deletion policy and access audit. |
| Duplicate notifications | Candidate confusion. | Explicit confirmation and request-level idempotency. |
| Custom model unavailable | Parsing degradation. | Status visibility, retry/fallback policy and operational alarm. |

# 17. Definition of Done

Infrastructure and application configuration can be reproduced from documentation or IaC.

All required routes are authenticated and authorization tests pass.

Three synthetic resume types produce saved extraction evidence and explained scores.

Recruiter dashboard completes the full job-to-shortlist workflow.

Failure injection proves retry, DLQ and failed_jobs behavior.

No secrets or real candidate PII exist in the repository, screenshots or logs.

README includes deployment, configuration, test and teardown instructions.

The team can explain service choices, architecture, score calculation, limitations and enhancements.

# 18. Conclusion

This design delivers a practical, auditable recruitment screening pipeline using managed AWS document AI and NLP services. Its event-driven structure supports batch uploads without tightly coupling stages, while the recruiter dashboard keeps people in control of employment decisions. Clear module ownership allows all six team members to work independently against shared contracts, with Prasanna responsible specifically for frontend development and the remaining members responsible for their assigned backend, AI, infrastructure and reliability modules.

# Appendix A. Suggested Repository Structure

frontend/                  # Prasanna
services/
  ingestion/                # Virajith
  nlp-parser/               # Sasi
  scoring/                  # Chiranthan
  api/                      # Aryan
  notifications/            # Aryan
  reliability/              # Shashank
infrastructure/             # Shared; coordinated by Shashank
tests/                      # Unit, integration and security tests
docs/                       # API contracts, samples and demo evidence

# Appendix B. Environment Configuration Checklist

AWS_REGION; deployment environment; API base URL.

S3 bucket and controlled JD/resume prefixes.

DynamoDB table names and index names.

SQS scoring queue URL and DLQ ARN.

Comprehend custom endpoint ARN and model version.

Cognito user pool, app client, groups and allowed redirect URLs.

SES verified identity, configuration set and template name.

KMS key identifiers, log retention and shortlist threshold defaults.